# Economy God Mode: Track Coverage Plan

Oct 24, 2026 · @Someone

## Bottom line

The backend already wins on engineering, but it covers only one sponsor track today: Hyphenate. Every other sponsor (Fetch.ai, CRS, x402, Nessie, Apify) has zero code in the repo, and the README itself says live inference is unverified and external payments are unimplemented.

The five things that decide our prizes before 9 AM Sunday:

- Run the agents live once. The model adapter in backend/provider.py is OpenAI-compatible, so it works with a free OpenRouter or NVIDIA key. No Nebius card needed.

- Build the Hyphenate "moment." Their judges want a demo video that opens with the system catching something or recovering from a failure. We have the pieces; we need to stage it.

- Add CRS to bank underwriting. One integration, four CRS prize shots, and it directly strengthens Hyphenate's "realistic data" question.

- Wrap the backend as a Fetch.ai agent. The endpoints already exist; this is a thin layer.

- One real x402 payment between agents on Base Sepolia testnet.

Everything else is a bonus. If time runs short, cut from the bottom of this list, never from the top.

Rule for every add-on: the agent proposes, the existing engine validates and settles. No sponsor API ever writes balances directly.

## Track scorecard

Ten tracks are realistic for us; three are covered or close today. Criteria below are copied from the official Cal Hacks hacker guide, so build to these, not to guesses.

| Track | Prize | What judges score | Status |
| --- | --- | --- | --- |
| Hyphenate: Autonomous Systems for Finance | $8,000 / $5,000 / $3,000, interviews for top 5 | Is it real enough; would you hire it; something new; "the moment" | Partial |
| Most Technically Complex | NuPhy keyboard each | Engineering depth | Covered |
| Overall / Most Creative | MacBook Air / Instax | Impact, quality, complexity, creativity, live demo | Partial |
| CRS (Best Overall, Financial AI Agent, Fraud, Unexpected Use) | $1,000 / $500 / 2 interview prizes | CRS central not bolt-on; runs live on sandbox; useful; unexpected | Not started |
| Fetch.ai | $1,500 / $1,000 / $500 | Agentverse agent, Chat Protocol, usable in ASI:One, full workflow in chat | Not started |
| Coinbase x402 | $500 USDC + recruiter call each | Real agent payment over x402 (see Coinbase brief PDF) | Not started |
| Microsoft: Built for the Real World | Surface laptop each | Customer understanding, measurable usefulness, path to production, responsible design, end to end | Partial |
| Apify | $2,000 / $1,000 / $800 / $400 / $400 | Meaningful use, project quality | Not started |
| Capital One Nessie | $300 gift card each | Completeness, creativity, complexity | Not started |
| Nebius x NVIDIA (online, due Oct 30) | Separate prize pool | Runs on Token Factory with an NVIDIA open model | Partial |

Open question: Coinbase says "each of the two tracks" but the two x402 tracks are only described in their brief PDF. Someone should open it from the hacker guide link and confirm.

## Hyphenate: our main bet

Hyphenate judges every team on the same four questions, and our backend already answers three of them. What's missing is realistic data and a staged "moment."

| Hyphenate question | What we already have (repo) | What to add |
| --- | --- | --- |
| Is it real enough? Realistic data, messy problem, proof it works | Balanced double-entry ledger, /audit endpoint, 8 test files, credit-crunch contagion with interbank clearing (backend/clearing.py, backend/crisis.py) | Real inputs: replace random prices and wages in backend/engine.py (lines ~40 to 47, rng.randint) with Apify-scraped SF data; CRS credit reports in underwriting |
| Would you hire it? Which seats; limited access, clean record, knows when to ask | Agents can't touch balances; strict budget and argument validation; persisted decision traces; recommendations need a separate apply step | An explicit escalation rule: loans above a threshold, or a CRS risk flag, return needs_human_approval instead of settling. Show it in the inspector |
| Did we see something new? | Central bank agent that tests three rescue plans on forked copies of the same economy before recommending one | Nothing to build. Say it clearly in the pitch |
| The moment Catches what others missed, recovers, or defends a decision | Agent tool loop already rejects invalid proposals and lets the agent retry (backend/tool_loop.py) | Stage one on purpose (below) and open the demo video with it |

Our one-line seat pitch: "It fills the stress-testing analyst and credit-officer seats at a regional bank or a central bank's supervision team."

The moment to stage (pick one, rehearse it):

- Catches what others missed: a business looks healthy on cash flow, but its CRS report shows a fraud or identity flag. The bank agent declines and explains why.

- Recovers: the central bank agent's first rescue plan is rejected by the engine (over budget). It reads the error, revises, and the second plan passes.

- Defends a decision: a judge asks "why not bail out the bank directly?" and the agent answers from its saved trace with the fork numbers.

Hyphenate may hand us their own scenario at judging. The API already accepts any bank and any shock size, so keep a simple form in the UI for that.

Proof slide for Devpost (they ask for it explicitly):

| Part | Real or simulated |
| --- | --- |
| Ledger math, contagion, forks | Real calculations, tested |
| Households, businesses, banks | Simulated |
| Prices and wages | Real SF data via Apify (once added) |
| Credit reports | Real-format CRS sandbox data with test identities |
| Agent decisions | Live Nemotron calls, traces saved |
| x402 payment | Real on-chain testnet transaction |

## Sponsor add-ons: what to build and where

Each add-on is a small new file plus one hook into code that already exists. Do them in this order.

### 0. Live agents (30 min, blocks everything else)

No code change. backend/provider.py is a standard OpenAI-style client, so set these before starting the server:

NEBIUS_BASE_URL=https://openrouter.ai/api/v1

NEBIUS_MODEL=nvidia/nemotron-3-super-120b-a12b:free

NEBIUS_API_KEY=<OpenRouter key from Devarsh>

- The adapter forces a tool call every turn (tool_choice: required), so the model must support tool calling. If OpenRouter refuses, try NVIDIA's endpoint https://integrate.api.nvidia.com/v1 with their Nemotron model ID.

- Free OpenRouter is 50 calls a day, and one agent run uses several. Top up $10 or we run out mid-demo.

- Done when: one central bank run returns a trace marked live, not demo.

### 1. CRS credit data (2 hours, four prize shots)

CRS judges want CRS central, not bolted on, and running live on their sandbox. Keys and test identities: calhacks.crscreditapi.com.

- New file backend/crs.py: log in to the sandbox, get a token, pull a credit report for a test identity. Cache each report so a slow call never breaks the demo, but make at least one live pull on stage.

- World creation (backend/engine.py): give each business owner one CRS test identity.

- Underwriting (backend/credit_policy.py, assess_credit): use the CRS score and flags as inputs next to cash flow.

- Bank agent (backend/credit_agents.py): add a pull_credit_report tool so the agent itself fetches the report and cites it in its decision.

- How it hits each CRS prize: Financial AI Agent = the bank agent calling CRS. Fraud/Identity = a flagged identity triggers decline or human escalation. Unexpected Use = credit bureau data driving a whole simulated city. Best Overall = all of it.

### 2. Fetch.ai agent (2 to 3 hours)

Fetch requires: agent on Agentverse, Chat Protocol, usable through ASI:One, and the full workflow inside the chat with no custom frontend.

- New folder fetch_agent/: one uAgent (copy the chat protocol example from the Fetch hackpack) running as a mailbox agent on a teammate's laptop.

- What it does: a user types "stress-test bank 1 with a 40% loss and compare rescue plans." The agent calls our existing endpoints (create a credit_crunch world, post the shock, run /forks, run the central bank agent) and replies with the three outcomes and the recommendation.

- Follow-up questions: "why did you pick that?" answers from the saved trace. This doubles as Hyphenate's "defends a decision."

- Submission: README lists the agent's name and address plus the innovationlab and hackathon badges; submit through Devpost AND the ASI:One submission agent; Fetch wants a 3 to 5 minute video.

### 3. Coinbase x402 (2 to 3 hours)

- New folder x402_service/: a tiny paid API, for example GET /market-forecast at $0.01, on Base Sepolia using the free x402.org facilitator.

- Central bank agent (backend/agents.py): add a fourth tool, buy_market_forecast, so the agent decides whether paying for outside data is worth it, pays, and records the transaction hash in its trace.

- Keep it separate: this is real testnet money, the simulated ledger stays virtual. Show the transaction on Base Sepolia's block explorer in the demo.

- Wallet: a brand new testnet-only wallet, funded from the Circle faucet. Never commit its key.

### 4. Apify real-data calibration (1 to 2 hours)

- New script scripts/apify_calibrate.py: run existing Apify Store Actors for SF rental listings, job postings with pay, and menu or retail prices. Save data/sf_calibration.json.

- Hook (backend/engine.py ~lines 40 to 47): draw prices and wages from that file instead of rng.randint(800, 1400) and rng.randint(6000, 10_000). Keep the seed so runs stay reproducible.

- Pitch line: "the starting city is calibrated on real San Francisco prices, scraped this weekend."

### 5. Capital One Nessie (1 to 2 hours, only if time)

- New file backend/nessie.py: create Nessie customers and accounts for a few featured businesses at world creation; when a loan settles, post the matching Nessie record.

- Inspector: show the Nessie account ID next to the business's balance sheet.

- Judged on completeness, creativity and complexity, so a working mirror is enough.

### 6. Microsoft Built for the Real World (writing only)

No code. Their criteria map to a Devpost section we write anyway:

- Customer: risk teams at regional and community banks that can't afford big stress-testing systems.

- Measurable usefulness: report cascade size, defaults avoided, and intervention cost in dollars from the fork comparison.

- Path to production: swap simulated balance sheets for real bank data, add authentication (the API has none today), keep the audit trail.

- Responsible design: human approval step, no real money moved, simulated vs real clearly labeled.

## Tracks we're skipping

Each of these either requires rebuilding our core on their platform or doesn't match what we built. Chasing them costs more than the prize is worth.

| Track | Why we skip |
| --- | --- |
| Convex ($5,000) | Must be built on Convex's TypeScript backend. Ours is Python + SQLite; a rewrite now risks everything |
| SpacetimeDB | Same: wants Spacetime as the core real-time backend |
| Anthropic | Wants a named community and Claude at the center; our agents run on Nemotron |
| Visa Reimagining Shopping | Judged on a shopping experience; we have none |
| Bright Data | Product must break without live web data, and mocked data disqualifies. Apify covers our data story |
| Bitdeer, Mana, Factory Droid, Cartesia, Moss | Each requires building on their tool as a core part of the product |
| Creao (3 tracks) | Built around their own agent platform |
| Meta | Judged on human connection |
| Elastic, Armadin | Criteria still "coming soon" in the guide |
| MLH Solana, Tiger Data, Snowflake | Pure add-ons with no payoff for our story |

If someone is idle late tonight, the cheapest extra is none of these. Spend it polishing the demo instead.

## Timeline to 9 AM and submission checklist

Code freezes at 5 AM Sunday. Everything after that is recording, writing, and rehearsing.

By 5 PM Saturday

- Live agents run once with the OpenRouter or NVIDIA key (Person 2)

- CRS sandbox keys and test identities from calhacks.crscreditapi.com (Devarsh)

- Fetch.ai codes redeemed, testnet wallet funded from Circle faucet (Devarsh)

- Draft Devpost submission created with all teammates added (Devarsh)

By 9 PM

- CRS wired into underwriting and the bank agent (Person 2 + Devarsh)

- Apify calibration file loaded at world creation (Devarsh)

- Fetch agent answers one message in ASI:One (Person 2 or Devarsh)

- x402 paid endpoint returns 402 then data after payment (Person 2)

By 2 AM

- Full Fetch workflow inside ASI:One; agent registered via the ASI:One submission agent

- Central bank agent buys the forecast over x402 and the tx hash appears in its trace

- Human-escalation rule in place and visible in the inspector (Person 1)

- UI shows the city, the cascade, the three forks, and agent traces (Person 3)

- Nessie mirror, only if everything above is done

2 AM to 8 AM

- 5 AM code freeze; run the demo scenario three times in a row from a fresh world

- Rehearse the Hyphenate "moment" until it works every time

- Record the main video opening with the moment; cut a 3 to 5 minute version for Fetch

- README: one section per sponsor saying exactly where it's used, plus the real vs simulated table

- Check no .env or wallet key is in the public repo

- On Devpost: project image, GitHub link, video, and every sponsor prize we qualify for selected

- Submit by 8:30 AM. 9:00 AM is a hard cutoff

Judging rules (from the hacker guide)

- Be at the venue by 8 AM; move to the assigned table by 10:30 AM.

- The whole team must stay at the table from 10:30 AM to 12:30 PM. A missing teammate means no judging.

- Live demo is required. Prep a two-minute pitch; Devpost says 3 minutes plus 2 for questions, so have both versions.

- Keep a backup: a recorded run of the demo on a laptop in case wifi or the free API limit fails.